In-House Project Task Review Checklist

| Planning Event | Date | Complete |
| --- | --- | --- |
| Contractor Planning |  |  |
| Determine full scope of project | ____/____/____ |  |
| Conduct Area/site Reconnaissance | ____/____/____ |  |
| Establish work breakdown structure | ____/____/____ |  |
| Prepare chart of accounts directory/filing system | ____/____/____ |  |
| Develop cost estimate | ____/____/____ |  |
| Summarize materials by source | ____/____/____ |  |
| Prepare control schedule | ____/____/____ |  |
| Develop time-phased budgets | ____/____/____ |  |
| Develop risk management plan | ____/____/____ |  |
| Review insurance coverage | ____/____/____ |  |
| Determine construction equipment needs | ____/____/____ |  |
| Determine field staff requirements | ____/____/____ |  |
| Determine office equipment needs | ____/____/____ |  |
| Develop project execution plan | ____/____/____ |  |
| Assemble project procedures manual | ____/____/____ |  |
| Prepare emergency plans | ____/____/____ |  |
| Obtain permits | ____/____/____ |  |
| Plan layout of site for construction | ____/____/____ |  |
| Set up project files | ____/____/____ |  |
| Lease equipment | ____/____/____ |  |
| Coordinate with local authorities | ____/____/____ |  |
| Client/Contractor Joint Planning |  |  |
| Conduct joint review of plans | ____/____/____ |  |
| Develop dispute resolution plan | ____/____/____ |  |
| Develop change management plan | ____/____/____ |  |
| Agree on progress payment plan | ____/____/____ |  |
| Subcontracting |  |  |
| Determine subcontracting strategy | ____/____/____ |  |
| Prequalify subcontractors | ____/____/____ |  |
| Prepare bidding documents | ____/____/____ |  |
| Advertise subcontracts | ____/____/____ |  |
| Brief bidding subcontractors | ____/____/____ |  |
| Award subcontracts | ____/____/____ |  |
| Conduct subcontractor orientations | ____/____/____ |  |
| Inspect subcontractor work | ____/____/____ |  |
| Determine subcontractor progress | ____/____/____ |  |
| Approve subcontractor payments | ____/____/____ |  |
| Administer subcontractor changes | ____/____/____ |  |
| Purchasing and Warehousing |  |  |
| Prequalify vendors | ____/____/____ |  |
| Review company surplus stocks | ____/____/____ |  |
| Seek quotations | ____/____/____ |  |
| Issue purchase orders | ____/____/____ |  |
| Track purchases | ____/____/____ |  |
| Expedite purchases | ____/____/____ |  |
| Inspect incoming materials | ____/____/____ |  |
| Store, inventory and issue materials | ____/____/____ |  |
| Office Administration |  |  |
| Handle personnel administration | ____/____/____ |  |
| Receive and code time cards | ____/____/____ |  |
| Receive and code invoices | ____/____/____ |  |
| Code equipment charges | ____/____/____ |  |
| Prepare daily project diary | ____/____/____ |  |
| Maintain correspondence files | ____/____/____ |  |
| Prepare daily reading file | ____/____/____ |  |
| Maintain contract files | ____/____/____ |  |
| Maintain submittals register | ____/____/____ |  |
| Maintain drawing/spec files | ____/____/____ |  |
| Maintain manuals files | ____/____/____ |  |
| Chair weekly planning meeting | ____/____/____ |  |
| Prepare estimates for changes | ____/____/____ |  |
| Negotiate change orders | ____/____/____ |  |
| Maintain payroll | ____/____/____ |  |
| Prepare requests for payment | ____/____/____ |  |
| Take project photographs | ____/____/____ |  |
| Field Controls and Reporting |  |  |
| Receive/process crew daily reports | ____/____/____ |  |
| Measure completed work | ____/____/____ |  |
| Mark up drawings as built | ____/____/____ |  |
| Maintain on-project status charts | ____/____/____ |  |
| Prepare weekly schedule update | ____/____/____ |  |
| Prepare weekly budget update | ____/____/____ |  |
| Prepare manpower reports | ____/____/____ |  |
| Prepare monthly executive report | ____/____/____ |  |
| Safety & Security |  |  |
| Perform Safety (OSHA) pre-work review | ____/____/____ |  |
| Conduct worker orientations | ____/____/____ |  |
| Conduct Site Security talks | ____/____/____ |  |
| Conduct daily inspections | ____/____/____ |  |
| Maintain safety & security files | ____/____/____ |  |
| Prepare safety & security reports | ____/____/____ |  |
| Investigate incidents | ____/____/____ |  |
| Construction Equipment | ____/____/____ |  |
| Perform daily servicing | ____/____/____ |  |