BUNKER PROJECT PLANNING CHECKLISTS

Course Assessment & Inventory

| Planning Event | Date | Complete |
| --- | --- | --- |
| Perform Initial Course Tour / Assemble Basic Thoughts | ____/____/____ |  |
| Review & Organize Historic/Current Bunker Complaints | ____/____/____ |  |
| Print Out Accounting Worksheets | ____/____/____ |  |
| Assemble & Organize Assessment/Inventory Binder | ____/____/____ |  |
| Define Image/Picture Capture Process (Digital) | ____/____/____ |  |
| Assemble Rain Event Bunker Pictures (Historic or Prepare) | ____/____/____ |  |
| Organize Assessment/Inventory Team | ____/____/____ |  |
| Perform Hole-By-Hole Accounting | ____/____/____ |  |
| Determining Weights & Measures | ____/____/____ |  |
| Accounting Review/Reconciliation | ____/____/____ |  |
| Distribute Bunker Survey | ____/____/____ |  |
| Tabulate Survey Responses | ____/____/____ |  |
| Categorize, Aggregate & Summarize Conditions | ____/____/____ |  |
| Wish List Creation | ____/____/____ |  |
| Wish List Prioritizing/Ranking | ____/____/____ |  |
| Perform Initial Impact Assessment | ____/____/____ |  |
| Determine Estimated Maintenance Costs | ____/____/____ |  |
| Prepare/Organize for Initial Management Presentation | ____/____/____ |  |
| Build Project Mission Statement | ____/____/____ |  |
| Build Course Description Statement | ____/____/____ |  |
| Build/Introduce Pictorial Review | ____/____/____ |  |
| Build Project Ideas/Alternatives | ____/____/____ |  |
| Build Challenges List | ____/____/____ |  |
| Build Cost/Benefit Analysis | ____/____/____ |  |
| Build Course Background/History Description | ____/____/____ |  |

Architect Selection Process

| Planning Event | Date | Complete |
| --- | --- | --- |
| Review Wish List | ____/____/____ |  |
| Build Broad Objectives | ____/____/____ |  |
| Prepare Detailed Project Description | ____/____/____ |  |
| Prepare Course Background | ____/____/____ |  |
| Review Architect RFP Template | ____/____/____ |  |
| Modify/Create Architect RFP Document | ____/____/____ |  |
| Establish Response Deadlines | ____/____/____ |  |
| Review ASGCA Website – Member List | ____/____/____ |  |
| Review Company Websites & Backgrounds | ____/____/____ |  |
| Confer w/ Local Clubs/Projects | ____/____/____ |  |
| Construct Initial RFP Mailing List | ____/____/____ |  |
| Prepare RFP Mailing | ____/____/____ |  |
| Organize Review Team | ____/____/____ |  |
| Receive RFP Responses | ____/____/____ |  |
| Verify/Review Company Info, Qualifications, Experience | ____/____/____ |  |
| Check/Review References | ____/____/____ |  |
| Compare Experiences with Project Objectives | ____/____/____ |  |
| Review Additional Capabilities | ____/____/____ |  |
| Select Finalists/Short List | ____/____/____ |  |
| Schedule/Plan Site Visits | ____/____/____ |  |
| Revise Working Documents/Objectives w/ Architects | ____/____/____ |  |
| Establish Final Proposal Deadlines | ____/____/____ |  |
| Receive/Review Final Proposals | ____/____/____ |  |
| Negotiate Costs & Contracts | ____/____/____ |  |
| Make Final Architect Selection | ____/____/____ |  |

Builder Selection Process

| Planning Event | Date | Complete |
| --- | --- | --- |
| Review Builder RFP Template | ____/____/____ |  |
| Build Project Description | ____/____/____ |  |
| Build Course Background | ____/____/____ |  |
| Review Project Specifications | ____/____/____ |  |
| Revise/Update Project Specifications, if needed | ____/____/____ |  |
| Modify/Create Builder RFP Document | ____/____/____ |  |
| Establish Response Deadlines | ____/____/____ |  |
| Review GCBAA Website for Certified Builders | ____/____/____ |  |
| Review Company Websites & Background | ____/____/____ |  |
| Confer w/ Local Clubs/Projects | ____/____/____ |  |
| Construct Initial RFP Mailing List | ____/____/____ |  |
| Prepare Cover Letters & RFP Mailing | ____/____/____ |  |
| Receive RFP Responses | ____/____/____ |  |
| Schedule Review w/ Architect (if used) | ____/____/____ |  |
| Verify/Review Company Info, Qualifications, Experience | ____/____/____ |  |
| Check/Review References | ____/____/____ |  |
| Compare Experiences/Project Objectives | ____/____/____ |  |
| Review Additional Capabilities | ____/____/____ |  |
| Select Finalists/Short List | ____/____/____ |  |
| Schedule/Plan Site Visits | ____/____/____ |  |
| Discuss Total/Line Item Costs | ____/____/____ |  |
| Receive/Review Final Proposals | ____/____/____ |  |
| Final Contract Negotiations | ____/____/____ |  |
| Make Final Builder/Contractor Selection | ____/____/____ |  |

Master Planning Process

| Planning Event | Date | Complete |
| --- | --- | --- |
| Assemble/Select Internal Project Team | ____/____/____ |  |
| Review Course Objectives (Detailed) w/ Architect | ____/____/____ |  |
| Review Prioritized Wish List w/ Architect | ____/____/____ |  |
| Schedule Follow-Up Architect Site Visit | ____/____/____ |  |
| Review Preliminary Course Inventory w/ Architect | ____/____/____ |  |
| Architect Site Visit & Design Intent Dscussion | ____/____/____ |  |
| Discuss Basic Design Alternatives w/ Architect | ____/____/____ |  |
| Creation of Preliminary Plans & Options by Architect | ____/____/____ |  |
| Creation of Preliminary Priorities & Budget by Architect | ____/____/____ |  |
| Schedule Preliminary Design Presentation w/ Project Team & Architect | ____/____/____ |  |
| Discussion of Design Options & Costs | ____/____/____ |  |
| Preparation of Illustrative Plans | ____/____/____ |  |
| Creation of Project Phasing Options | ____/____/____ |  |
| Creation of Initial Project Costs (Detailed Estimates) | ____/____/____ |  |
| Presentation of Master Plan | ____/____/____ |  |
| Review/Discussion of Master Plan w/ Internal Project Team | ____/____/____ |  |
| Approval of Master Plan/Specific Construction Phase | ____/____/____ |  |
| Creation of Construction Plans & Specifications | ____/____/____ |  |
| Solicitation of Construction Bids | ____/____/____ |  |
| Scheduling of Construction | ____/____/____ |  |

Construction Management Checklist

| Planning Event | Date | Complete |
| --- | --- | --- |
| Issue Purchase Orders | ____/____/____ |  |
| Prepare Submittal Control Logs | ____/____/____ |  |
| Set-Up Construction Field Office | ____/____/____ |  |
| Arrange & Coordinate Temporary Requirements | ____/____/____ |  |
| Review Permit or Environmental Requirements | ____/____/____ |  |
| Establish Site Entry & Exit Locations | ____/____/____ |  |
| Establish Pedestrian & Vehicle Traffic Control | ____/____/____ |  |
| Establish Laydown, Storage, Loading/Unloading Areas | ____/____/____ |  |
| Coordinate Daily Work Activities | ____/____/____ |  |
| Conduct Regular or Special Job Meetings | ____/____/____ |  |
| Prepare & Monitor Project Cost Controls | ____/____/____ |  |
| Weekly, Bi-Weekly, Monthly Reports | ____/____/____ |  |
| Monitor Work for Design Conformance | ____/____/____ |  |
| Prepare Applications for Payments | ____/____/____ |  |
| Evaluate & Approve Contractor Performance & Schedule Conformity | ____/____/____ |  |
| Prepare & Process Change Orders | ____/____/____ |  |
| Interpret Plans & Specifications | ____/____/____ |  |
| Review Site Safety Conformity | ____/____/____ |  |
| Conduct Weekly Staff or Team Meetings | ____/____/____ |  |
| Administer Site Security Program | ____/____/____ |  |
| Conduct Incident Investigations & Reports | ____/____/____ |  |
| Coordinate Delivery/Receipt of Owner Supplied Equipment/Materials | ____/____/____ |  |
| Certify Contractor Completion Phases for Payment Processing | ____/____/____ |  |
| Prepare Final Cost Accounting Reports | ____/____/____ |  |
| Prepare Project Completion Punch Lists | ____/____/____ |  |
| Complete Project Closeout Notices | ____/____/____ |  |

In-House Project Task Review Checklist

| Planning Event | Date | Complete |
| --- | --- | --- |
| Contractor Planning |  |  |
| Determine full scope of project | ____/____/____ |  |
| Conduct Area/site Reconnaissance | ____/____/____ |  |
| Establish work breakdown structure | ____/____/____ |  |
| Prepare chart of accounts directory/filing system | ____/____/____ |  |
| Develop cost estimate | ____/____/____ |  |
| Summarize materials by source | ____/____/____ |  |
| Prepare control schedule | ____/____/____ |  |
| Develop time-phased budgets | ____/____/____ |  |
| Develop risk management plan | ____/____/____ |  |
| Review insurance coverage | ____/____/____ |  |
| Determine construction equipment needs | ____/____/____ |  |
| Determine field staff requirements | ____/____/____ |  |
| Determine office equipment needs | ____/____/____ |  |
| Develop project execution plan | ____/____/____ |  |
| Assemble project procedures manual | ____/____/____ |  |
| Prepare emergency plans | ____/____/____ |  |
| Obtain permits | ____/____/____ |  |
| Plan layout of site for construction | ____/____/____ |  |
| Set up project files | ____/____/____ |  |
| Lease equipment | ____/____/____ |  |
| Coordinate with local authorities | ____/____/____ |  |
| Client/Contractor Joint Planning |  |  |
| Conduct joint review of plans | ____/____/____ |  |
| Develop dispute resolution plan | ____/____/____ |  |
| Develop change management plan | ____/____/____ |  |
| Agree on progress payment plan | ____/____/____ |  |
| Subcontracting |  |  |
| Determine subcontracting strategy | ____/____/____ |  |
| Prequalify subcontractors | ____/____/____ |  |
| Prepare bidding documents | ____/____/____ |  |
| Advertise subcontracts | ____/____/____ |  |
| Brief bidding subcontractors | ____/____/____ |  |
| Award subcontracts | ____/____/____ |  |
| Conduct subcontractor orientations | ____/____/____ |  |
| Inspect subcontractor work | ____/____/____ |  |
| Determine subcontractor progress | ____/____/____ |  |
| Approve subcontractor payments | ____/____/____ |  |
| Administer subcontractor changes | ____/____/____ |  |
| Purchasing and Warehousing |  |  |
| Prequalify vendors | ____/____/____ |  |
| Review company surplus stocks | ____/____/____ |  |
| Seek quotations | ____/____/____ |  |
| Issue purchase orders | ____/____/____ |  |
| Track purchases | ____/____/____ |  |
| Expedite purchases | ____/____/____ |  |
| Inspect incoming materials | ____/____/____ |  |
| Store, inventory and issue materials | ____/____/____ |  |
| Office Administration |  |  |
| Handle personnel administration | ____/____/____ |  |
| Receive and code time cards | ____/____/____ |  |
| Receive and code invoices | ____/____/____ |  |
| Code equipment charges | ____/____/____ |  |
| Prepare daily project diary | ____/____/____ |  |
| Maintain correspondence files | ____/____/____ |  |
| Prepare daily reading file | ____/____/____ |  |
| Maintain contract files | ____/____/____ |  |
| Maintain submittals register | ____/____/____ |  |
| Maintain drawing/spec files | ____/____/____ |  |
| Maintain manuals files | ____/____/____ |  |
| Chair weekly planning meeting | ____/____/____ |  |
| Prepare estimates for changes | ____/____/____ |  |
| Negotiate change orders | ____/____/____ |  |
| Maintain payroll | ____/____/____ |  |
| Prepare requests for payment | ____/____/____ |  |
| Take project photographs | ____/____/____ |  |
| Field Controls and Reporting |  |  |
| Receive/process crew daily reports | ____/____/____ |  |
| Measure completed work | ____/____/____ |  |
| Mark up drawings as built | ____/____/____ |  |
| Maintain on-project status charts | ____/____/____ |  |
| Prepare weekly schedule update | ____/____/____ |  |
| Prepare weekly budget update | ____/____/____ |  |
| Prepare manpower reports | ____/____/____ |  |
| Prepare monthly executive report | ____/____/____ |  |
| Safety & Security |  |  |
| Perform Safety (OSHA) pre-work review | ____/____/____ |  |
| Conduct worker orientations | ____/____/____ |  |
| Conduct Site Security talks | ____/____/____ |  |
| Conduct daily inspections | ____/____/____ |  |
| Maintain safety & security files | ____/____/____ |  |
| Prepare safety & security reports | ____/____/____ |  |
| Investigate incidents | ____/____/____ |  |
| Construction Equipment | ____/____/____ |  |
| Perform daily servicing | ____/____/____ |  |

Project Communications Checklist

| Planning Event | Date | Complete |
| --- | --- | --- |
| Create Club/Member Project Information/Summary Memo | ____/____/____ |  |
| Create Project Notice Posters | ____/____/____ |  |
| Create Vendor/Supplier Contact Info Sheets | ____/____/____ |  |
| Organize Contact Conversation Methods | ____/____/____ |  |
| Develop Internal Team Correspondence Methods | ____/____/____ |  |
| Develop Team Meeting Action Logs | ____/____/____ |  |
| Organize Change Management Policies | ____/____/____ |  |
| Build Simplified Construction Schedule for Club/Members | ____/____/____ |  |
| Refine/Update Notices Throughout Project | ____/____/____ |  |
| Develop Golfer Notification Process | ____/____/____ |  |
| Create Score Card Inserts – Project Updates and Traffic Rules | ____/____/____ |  |
| Develop & Post/Distribute Team Meeting Schedule | ____/____/____ |  |
| Revise Meeting Schedule (as needed) | ____/____/____ |  |